SHIELDIO

SaaS Data Protection Platform

PRODUCT ROADMAP v3.0

Prospect Customer Journey & Release Plan

Dual Recovery: Self-Service + Incident Response

CONFIDENTIAL  |  March 2026

# Table of Contents

# Dual Recovery Model

Data loss happens for two very different reasons. Shieldio handles both with purpose-built workflows:

| Track A: Self-Service Recovery | Track B: Incident Response |
| --- | --- |
| Everyday data recovery - User accidentally deleted emails or files - Admin removed wrong SharePoint site or list - Employee left company, need their OneDrive data - Compliance: retrieve old data for legal/audit - Someone overwrote a shared document - Calendar events or contacts disappeared Frequency: Daily/Weekly Time to resolve: 30 seconds — 5 minutes Who: End users (self-service) + IT admins | Cyber attack recovery - Ransomware encrypted thousands of files - Mass deletion by compromised admin account - Data exfiltration detected - Entra ID configuration tampering - Malicious insider wiping Teams channels - Supply chain attack via OAuth app Frequency: Rare (but catastrophic) Time to resolve: Minutes — Hours Who: IT admin + Security team + CISO |

Both tracks use the same backup data, encryption, and storage pipeline. The difference is in the workflow and urgency.

# Track A: Self-Service Recovery Journey

The most common recovery scenario. Should feel as easy as using a search engine.

## User Journey: 'I deleted an important email'

| Step | Action | User Experience | Status |
| --- | --- | --- | --- |
| 1 | Search | User opens command palette or Self-Restore page, types 'budget email from CFO' | Done |
| 2 | Find | Results show matched items across all workloads with preview, date, sender, size | Done |
| 3 | Select | User selects items to restore. Can preview content before restoring. | Partial |
| 4 | Restore | One-click restore to original location. Or download as .eml/.pst export. | Done |
| 5 | Confirm | Success notification: '3 emails restored to your Inbox' | Pending |

## Other Self-Service Scenarios

| Scenario | Flow | Time | Status |
| --- | --- | --- | --- |
| Admin deleted SharePoint site | Workload page → Select site → Choose snapshot → Restore | 2 min | Done |
| Need ex-employee's OneDrive | Search by name → Browse files → Download or restore to new user | 5 min | Partial |
| Compliance: old email for legal | Command palette → Search → Export as .eml → Share with legal | 3 min | Partial |
| Someone overwrote shared doc | SharePoint → Site → Browse snapshots → Find version → Restore | 2 min | Done |
| Teams channel messages deleted | Teams → Team → Channel → Browse messages → Restore | 3 min | Done |
| Entra ID group accidentally removed | Entra ID → Snapshot diff → Identify deleted group → Recreate | 5 min | Done |

## Self-Service Gaps to Close

- Content preview before restore (show email body, file preview inline)

- Restore confirmation with success notification banner

- Download/export options (EML, PST, ZIP for files)

- Cross-user restore wizard (restore ex-employee data to manager)

- Restore history: what was restored, when, by whom

# Track B: Incident Response Journey

When a security incident occurs. Matches the landing page 6-phase cyber recovery animation.

| Phase | Name | What Happens | Status |
| --- | --- | --- | --- |
| 1 | PROTECT | Continuous encrypted backups running across all 5 workloads. WORM locks prevent tampering. | Done |
| 2 | MONITOR | Smart Engine learns baselines. Health score tracked. Anomaly thresholds set. | Done |
| 3 | DETECT | Anomaly detected: '1,847 files renamed to .encrypted'. Alert fires. Dashboard banner shows. | Partial |
| 4 | RESPOND | Auto-pause new backups. Identify last clean restore point. Assess blast radius. | Pending |
| 5A | RECOVER (mass) | Recovery wizard: select affected scope → choose clean point → preview → bulk restore. | Partial |
| 5B | RECOVER (targeted) | Item-level restore for specific users/files. Parallel execution across workloads. | Done |
| 6 | VERIFY | Post-restore validation: checksum comparison, item count match, recovery report PDF. | Partial |

## Incident Response Gaps to Close

- Full-screen anomaly alert banner with dismiss/investigate actions

- Anomaly detail page: blast radius, timeline, affected objects

- Auto-pause backup scheduler when critical anomaly detected

- Incident response wizard: Detect → Assess → Isolate → Plan → Execute

- Clean restore point finder (last snapshot before anomaly timestamp)

- Recovery wizard with scope selection, preview, and bulk execute

- Live recovery progress with per-item status tracking

- Post-restore verification with shareable PDF report

# Connected Product Experience

Every page should feel connected. The customer should never wonder 'what do I do next?'

## Prospect Demo Walkthrough (10 minutes)

| Min | Page | What Prospect Sees | Emotional Impact |
| --- | --- | --- | --- |
| 0-1 | Landing | Cyber recovery animation: PROTECT→MONITOR→DETECT→RESPOND→RECOVER→VERIFY | 'This is exactly what I need' |
| 1-2 | Login | Split screen: protected platforms on left, clean login on right | 'Professional, enterprise-ready' |
| 2-3 | Dashboard | Health score 92, protection 100%, workload cards, active anomaly alert | 'I can see everything at a glance' |
| 3-4 | Exchange | 6 mailboxes, drill into Alex's mailbox, see backed-up emails | 'It actually has my data' |
| 4-5 | Entra ID | 188 objects including CA policies, groups, service principals | 'Nobody else backs up all this' |
| 5-6 | Smart Engine | Anomaly: Exchange error spike. Health baselines. Trend charts. | 'AI is actually doing something' |
| 6-7 | Self-Restore | Search 'budget' → find email → restore in 30 seconds | 'My users can do this themselves' |
| 7-8 | Recovery | Confidence score, RPO/RTO chart, recovery runbook | 'We could recover from ransomware' |
| 8-9 | Security | Encryption status, WORM locks, compliance badges, posture score | 'This passes our security review' |
| 9-10 | Pricing | Community free, Pro $1.50, Enterprise $3.00 | 'Way cheaper than Veeam/Druva' |

# 4-Week Sprint Plan

## Sprint 1: Onboarding + Self-Service  Week 1

Goal: First-time user successfully backs up and restores within 10 minutes.

- Post-onboarding guided checklist (setup → first backup → first restore)

- First backup success celebration state

- Protection overview dashboard matching landing visual

- Self-restore: content preview before restore

- Restore confirmation with success notification

- Product tour reorder (matches 6-phase journey + self-service)

- Demo mode with realistic scenario data

## Sprint 2: Detection + Alerting  Week 2

Goal: Anomaly detected → admin alerted → clear path to investigate.

- Full-screen anomaly alert banner on dashboard

- Anomaly detail page with blast radius + affected objects timeline

- Auto-pause backup scheduler on critical anomaly

- Notification bell with real-time alerts

- Email/webhook notification when anomaly fires

- Clean restore point identification (last snapshot before incident)

## Sprint 3: Recovery + Verification  Week 3

Goal: Full recovery workflow from incident to verified restoration.

- Incident response wizard: Detect → Assess → Plan → Execute

- Recovery wizard: scope → clean point → preview → bulk restore

- Live recovery progress with per-item status tracking

- Post-restore verification wizard (auto-runs after recovery)

- Recovery report PDF (shareable for compliance/audit)

- Recovery certification badge on dashboard

- E2E test: full journey from onboard to verified recovery

## Sprint 4: Polish + Launch  Week 4

Goal: Production-ready for design partner demos.

- Benchmark against real M365 tenant (real throughput numbers)

- Performance page with verified metrics

- Domain rename to ProtectIQ (if domain secured)

- Alembic database migrations setup

- All docs updated (README, CHANGELOG, Architecture, Security)

- Security scan + compliance report generation

- Azure deployment with full release-test gate

- Prospect demo walkthrough script (10-minute guided demo)

# Timeline Overview

| Sprint 1 (Week 1) | Sprint 2 (Week 2) | Sprint 3 (Week 3) | Sprint 4 (Week 4) |
| --- | --- | --- | --- |
| ONBOARD + SELF-SERVICE | DETECT + ALERT | RECOVER + VERIFY | POLISH + LAUNCH |
| • Guided checklist • Backup celebration • Protection overview • Content preview • Restore notification • Demo mode • Tour reorder | • Anomaly banner • Blast radius page • Auto-pause backup • Notification bell • Alert emails • Clean point finder | • Incident wizard • Recovery wizard • Live progress • Verification wizard • PDF report • Cert badge • E2E tests | • Real benchmarks • Performance page • Domain rename • Alembic setup • Docs update • Security scan • Azure deploy • Demo script |

Total: 4 weeks to prospect-ready product with dual recovery paths (self-service + incident response).

Outcome: A 10-minute demo that matches the landing page story and lets prospects experience both recovery workflows.

# Future Phases

## Phase 3: Platform Expansion

- Power Platform Backup

- MSP Multi-Tenant Console (RBAC)

- eDiscovery & Legal Hold UI

- SIEM Integration

- Kubernetes Operator

- Scheduled PDF reports

## Phase 4: Multi-SaaS + Business

- Google Workspace Backup

- Salesforce Protection

- NL Admin Chat (BYOK)

- Stripe Billing + Self-Service Signup

- Plugin Marketplace

- MBS API integration

## Business Milestones

| Metric | 6 Months | 12 Months | 24 Months |
| --- | --- | --- | --- |
| Design Partners | 5-10 | N/A | N/A |
| Paid Customers | 10 | 50 | 250 |
| Protected Users | 1,000 | 25,000 | 250,000 |
| MRR | $5K | $50K | $500K |
| ARR | $60K | $600K | $6M |