M365 VAULT

SaaS Data Protection Platform

PRODUCT ROADMAP 2026

Strategic Vision & Feature Roadmap

Smart Engine Architecture | Zero-Cost Intelligence

CONFIDENTIAL

Version 2.0  |  March 2026

# Table of Contents

# Executive Summary

M365 Vault is an open-source, self-hosted Microsoft 365 data protection platform. This roadmap outlines a practical strategy to reach market readiness by building enterprise table-stakes features first, then differentiating with a zero-cost Smart Engine that delivers intelligence without burning LLM tokens.

## Strategic Principles

Build enterprise table stakes first (Teams, Entra ID, MFA). Differentiate with zero-cost Smart Engine (rule engine + statistical ML, not LLM agents). Add optional AI layer last (NL chat, BYOK model). Never let AI token costs exceed customer revenue.

## Why Not Full Agentic AI?

The industry is marketing LLM-powered agents for backup, but the unit economics are unsustainable for most customers:

| Approach | Monthly Cost | Margin Impact |
| --- | --- | --- |
| LLM Agent (5-min poll) | $900–$1,500/tenant | NEGATIVE |
| Smart Engine (rules + stats) | $0/tenant | 100% MARGIN |
| NL Chat (on-demand BYOK) | ~$0.50/query | USER PAYS |

Competitors like Druva, Rubrik, and Cohesity market their features as AI-powered, but underneath they use statistical baseline deviation and rule engines — not generative AI for core operations. We build the same intelligence at zero marginal cost.

## Market Positioning

The only open-source, self-hosted M365 backup platform with enterprise features, built-in smart automation, and zero AI token costs. Deploy anywhere. Own your data. Pay nothing for intelligence.

## Target Segments

- Regulated industries (healthcare, finance, government) requiring data sovereignty

- MSPs seeking white-label backup with full infrastructure control

- Privacy-conscious EU organizations under GDPR and DORA compliance

- Cost-sensitive mid-market (50–5,000 users) priced out of enterprise vendors

# Current Capabilities (v1.0)

| Category | Feature | Status |
| --- | --- | --- |
| Workloads | Exchange Online (Mail, Calendar, Contacts) | Shipping |
|  | OneDrive for Business | Shipping |
|  | SharePoint Online (Sites, Lists, Documents) | Shipping |
| Security | AES-256-GCM encryption with per-tenant DEKs | Shipping |
|  | Master KEK key wrapping | Shipping |
|  | JWT authentication with RBAC | Shipping |
| Storage | Content-Defined Chunking (CDC) deduplication | Shipping |
|  | zstd content-aware adaptive compression | Shipping |
|  | Pluggable backends (Local, MinIO/S3, Azure Blob) | Shipping |
| Operations | SLA policy engine with automated scheduling | Shipping |
|  | Granular item-level restore | Shipping |
|  | Multi-tenant architecture | Shipping |
| Infra | Azure Container Apps (Terraform IaC) + GitHub Actions CI/CD | Shipping |
| UI | Workload swimlane dashboard with drill-down | Shipping |

# Competitive Landscape

| Vendor | Teams | Entra | WORM | BYOS | Smart | Price/user/mo |
| --- | --- | --- | --- | --- | --- | --- |
| Veeam | Yes | Yes | Yes | Yes | No | $2.63–$3.50 |
| Commvault | Yes | Ltd | Yes | Yes | No | $1.70–$4.50 |
| Rubrik | Yes | Yes | Yes | No | IBR* | Custom |
| Druva | Yes | Yes | Yes | No | DruAI* | $2.50–$10 |
| Cohesity | Yes | Yes | Yes | Yes | Gaia* | Custom |
| AvePoint | Yes | Yes | Yes | Yes | No | Custom |
| MS Native | No | No | Yes | No | No | $0.15/GB |
| M365 Vault | → | → | → | Yes | Free | Open-source |

* IBR, DruAI, Gaia are marketing names for rule engines + statistical ML, not generative AI. Token cost is absorbed by vendor at premium pricing tiers ($5–10/user/month).

# Smart Engine Architecture

The Smart Engine is M365 Vault’s zero-cost intelligence layer. It runs entirely on the existing Python backend with no external API calls, no LLM tokens, and no additional infrastructure costs.

## Architecture Overview

SMART ENGINE (Zero-Cost, Pure Python) ┌──────────────────────────────────────────────────────┐ │ Rule Engine │ Stats/ML (scipy) │ Sensitive Data │ │ (Python) │ Anomaly Detection │ Scanner (regex) │ └──────────────────────────────────────────────────────┘ │ │ │ Event Bus (PostgreSQL LISTEN/NOTIFY) │ OPTIONAL AI LAYER (On-demand, BYOK) NL Admin Chat — Only when admin asks (~$0.50/query) Customer provides own API key (Claude/OpenAI/local LLM)

## Smart Engine Components

| Component | What It Does | Technology | Cost |
| --- | --- | --- | --- |
| Anomaly Detection | Statistical baseline per object. Z-score on item count, size, modification rate. Flags mass deletions, encryption spikes, unusual patterns. | Python + scipy | $0/mo |
| Self-Healing | Rule engine maps error_code → remediation. Auto-retry transient failures, adjust throttling, refresh tokens, escalate unknowns. | Python dict lookup | $0/mo |
| Health Scoring | Weighted formula: success_rate × SLA_adherence × storage_health. Per-workload and aggregate scores. | Python math | $0/mo |
| Smart Alerts | Threshold-based with trend detection (moving averages). Alerts before failures, not after. | Python + email/webhook | $0/mo |
| Sensitive Data Scanner | Regex patterns for SSN, credit cards, PHI keywords. Scans backup metadata post-backup. Tags items in catalog. | Python regex | $0/mo |
| Policy Gap Finder | Diff protected_objects vs discovered M365 objects. Flags unprotected users, sites, groups. | Python cron job | $0/mo |
| Recovery Scoring | Priority formula: user_role × data_volume × sensitivity_tags × recency. Template-based recovery blueprints. | Python scoring | $0/mo |

## Sensitive Data Discovery

Unlike Microsoft Purview ($5–10/user/mo add-on), M365 Vault scans backup data — including data deleted from production that Purview no longer tracks. This is a compliance liability that only a backup product can address.

|  | MS Purview + Copilot | M365 Vault Scanner |
| --- | --- | --- |
| Scans | Live production data | Backup data (your copy) |
| Cost | $5–10/user/month | $0 (regex + pattern matching) |
| Deleted data | Stops tracking when deleted | Finds it in backup snapshots |
| Dependency | Microsoft E5 licensing | Self-contained, no licensing |
| Control | Microsoft cloud | Your infrastructure |
| Historical | Current state only | Any point-in-time snapshot |

Detection patterns (all regex-based, zero API cost):

- SSN: \b\d{3}-\d{2}-\d{4}\b

- Credit Cards: Luhn-validated 13–19 digit sequences

- Email addresses, phone numbers, passport numbers

- PHI keywords: diagnosis, prescription, patient, medical record

- Financial keywords: confidential, restricted, bank account, routing number

- File type flags: .pst, .bak, password-protected archives, certificates (.pfx, .pem)

# Feature Roadmap

## Phase 1: Enterprise Foundation   Q2 2026

April – June 2026 (12 weeks)  |  CRITICAL — Must ship to enter enterprise evaluations

| # | Feature | Description | Effort | Impact |
| --- | --- | --- | --- | --- |
| 1 | Entra ID Backup | Users, groups, roles, Conditional Access policies, app registrations. Simplest new workload — clean Graph API surface. | 2–3 wks | Critical |
| 2 | Smart Engine Foundation | Event bus (PostgreSQL LISTEN/NOTIFY), rule engine, anomaly baseline collector. Zero cost, runs alongside backups. | 2 wks | High |
| 3 | Self-Healing + Alerts | Auto-retry failed jobs by error category. Threshold-based alerts with trend detection. Email + webhook. | 1–2 wks | High |
| 4 | Microsoft Teams Backup | Chat messages, channels (private/shared), meeting recordings, tabs, files. Hardest workload but #1 requested. | 4–6 wks | Critical |
| 5 | MFA / SSO Integration | Entra ID SSO (SAML/OIDC). Multi-factor auth. Replace JWT-only. Required for any enterprise security review. | 2 wks | Critical |
| 6 | Immutable Storage (WORM) | Write-once-read-many with retention locks. Compliance + governance modes. Ransomware resilience table stakes. | 2 wks | Critical |
| 7 | Audit Logging | Comprehensive audit trail for all actions. SIEM-ready JSON format. Compliance requirement. | 1 wk | High |

## Phase 2: Intelligence & Differentiation   Q3 2026

July – September 2026 (12 weeks)  |  HIGH — Features that no competitor offers at zero cost

| # | Feature | Description | Effort | Impact |
| --- | --- | --- | --- | --- |
| 8 | Anomaly Detection | Statistical baseline per protected object. Z-score deviation alerts. Mass deletion, encryption spike, unusual modification detection. | 3 wks | High |
| 9 | Sensitive Data Discovery | Regex-based scanner for PII/PHI/PCI in backup data. Finds sensitive data deleted from production. Zero cost vs Purview ($5-10/user). | 2 wks | High |
| 10 | Tenant Config Backup | Conditional Access policies, compliance rules, admin roles, transport rules. Only CoreView offers this today. | 2 wks | High |
| 11 | Malware Scan on Restore | ClamAV/YARA integration. Scan backup data before restore to prevent ransomware reinfection. Shared pipeline with sensitive data scanner. | 2 wks | High |
| 12 | Backup Validation Engine | Automated restore-and-verify with checksum validation. 85% of businesses never test restores. No vendor has this. | 3 wks | High |
| 13 | Self-Service Restore Portal | End-user portal for searching and restoring own deleted items. Reduces IT tickets by 60%+. | 3 wks | High |
| 14 | Cross-Tenant Restore | Restore data to different M365 tenant. Essential for M&A, tenant consolidation. | 2 wks | Medium |

## Phase 3: Platform Expansion   Q4 2026

October – December 2026 (12 weeks)  |  MEDIUM — Expand workloads and addressable market

| # | Feature | Description | Effort | Impact |
| --- | --- | --- | --- | --- |
| 15 | Power Platform Backup | Power Automate flows, Power Apps, Dataverse. Only AvePoint covers this. Massive unprotected gap. | 4 wks | High |
| 16 | MSP Multi-Tenant Console | Unified management for MSPs. Customer provisioning, consolidated billing, white-label branding. | 4 wks | High |
| 17 | Reporting & Analytics | Backup compliance reports, storage trends, RPO/RTO analysis, sensitivity heat maps. PDF export. | 3 wks | Medium |
| 18 | eDiscovery & Legal Hold | Full-text search across backups. Litigation hold. Export in PST, EML, compliance formats. | 3 wks | Medium |
| 19 | SIEM Integration | Stream audit events to Splunk, Sentinel, Elastic, Datadog. SOC visibility. | 2 wks | Medium |
| 20 | Kubernetes Operator | Helm charts, CRDs for backup policies, auto-scaling. Cloud-native deployment. | 3 wks | Medium |

## Phase 4: Innovation   2027+

Q1 2027 onward  |  STRATEGIC — Next-generation capabilities

| # | Feature | Description | Effort | Impact |
| --- | --- | --- | --- | --- |
| 21 | NL Admin Chat (BYOK) | Natural language queries over backup data. Bring-your-own-API-key model. Customer pays their own token costs. | 3 wks | Medium |
| 22 | Copilot Data Protection | Copilot chat history, prompt/response logs. No vendor has this. First-mover if Microsoft exposes APIs. | TBD | High |
| 23 | Recovery Orchestration | AI-assisted recovery blueprints with priority scoring. HITL approval workflow. Optional LLM enhancement. | 4 wks | High |
| 24 | Google Workspace Backup | Expand beyond M365: Gmail, Drive, Calendar. Unified multi-SaaS protection. | 8 wks | Medium |
| 25 | Salesforce Protection | CRM data backup: accounts, contacts, opportunities, custom objects. | 6 wks | Medium |
| 26 | Plugin Marketplace | Extension SDK for third-party workload connectors. Community-built integrations. | 6 wks | Medium |

# Roadmap Timeline

| Q2 2026 | Q3 2026 | Q4 2026 | 2027+ |
| --- | --- | --- | --- |
| FOUNDATION | INTELLIGENCE | EXPANSION | INNOVATION |
| 1. Entra ID Backup 2. Smart Engine Core 3. Self-Healing + Alerts 4. Teams Backup 5. MFA / SSO 6. WORM Storage 7. Audit Logging | 8. Anomaly Detection 9. Sensitive Data Scan 10. Tenant Config Backup 11. Malware Scan 12. Backup Validation 13. Self-Service Portal 14. Cross-Tenant Restore | 15. Power Platform 16. MSP Console 17. Reporting 18. eDiscovery 19. SIEM Integration 20. K8s Operator | 21. NL Admin Chat 22. Copilot Protection 23. Recovery Orchestration 24. Google Workspace 25. Salesforce 26. Plugin Marketplace |

# Pricing Strategy

Open-core model with transparent, published pricing. The Smart Engine is included at every tier — intelligence is not a premium add-on.

|  | Community | Professional | Enterprise |
| --- | --- | --- | --- |
| Price | Free (OSS) | $1.50/user/mo | $3.00/user/mo |
| Users | Up to 25 | Unlimited | Unlimited |
| Workloads | Exchange, OneDrive, SharePoint | All + Teams + Entra ID | All + Power Platform |
| Storage | Self-managed | Unlimited | Unlimited |
| Smart Engine | Health + alerts | Full (anomaly, scan, heal) | Full + custom rules |
| Sensitive Data | Basic patterns | Full PII/PHI/PCI scan | Custom patterns + API |
| Immutability | Basic retention | WORM locks | WORM + air-gap |
| Auth | JWT + MFA | SSO (OIDC/SAML) | SSO + SCIM provisioning |
| Restore | Admin restore | Self-service portal | Self-service + cross-tenant |
| NL Chat (BYOK) | — | Included (bring own key) | Included (bring own key) |
| Multi-tenant | Single tenant | Up to 10 tenants | Unlimited + MSP console |
| Support | Community (GitHub) | Email + SLA | Priority + dedicated CSM |

## Margin Analysis

With zero-cost Smart Engine, margins remain healthy at all tiers:

| 100-User Tenant | Revenue/mo | Infra Cost | AI Token Cost | Gross Margin |
| --- | --- | --- | --- | --- |
| Community | $0 | ~$0 (self-hosted) | $0 | — |
| Professional | $150 | ~$25 (Azure) | $0 (Smart Engine) | 83% |
| Enterprise | $300 | ~$40 (Azure HA) | $0 (Smart Engine) | 87% |
| + NL Chat usage | +$0 | $0 | ~$5 (BYOK) | 100%* |

* NL Chat uses customer’s own API key (BYOK). Token costs passed through to customer, zero margin impact.

# Market Gaps & First-Mover Opportunities

| Gap | Our Opportunity | Competition |
| --- | --- | --- |
| Sensitive Data in Backups | Purview scans live data. We scan backup data including items deleted from production. Unique compliance angle. | Zero vendors |
| Backup Validation | 85% never test restores. Automated verify-after-backup is a blue ocean feature. | Zero vendors |
| Tenant Config Backup | Conditional Access policies, admin roles have no backup. Enterprises assume Microsoft handles it. | 1 (CoreView) |
| Power Platform | Power Automate flows and Power Apps are business-critical but unprotected. | 1 (AvePoint) |
| Open-Source M365 Backup | Corso (beta) covers only Exchange + OneDrive. Production-ready OSS is wide open. | 1 (beta) |
| Zero-Cost Intelligence | Competitors charge $5–10/user for AI features. We include Smart Engine at every tier for $0. | Zero vendors |
| Copilot Data Protection | No vendor backs up Copilot chat history. First to market owns the narrative. | Zero vendors |
| Pricing Transparency | Most vendors require custom quotes. Published pricing with free tier builds trust. | 2 transparent |

# Go-to-Market Strategy

## Key Metrics & Milestones

| Metric | 6 Months | 12 Months | 24 Months |
| --- | --- | --- | --- |
| GitHub Stars | 500 | 2,000 | 10,000 |
| Community Users | 100 | 500 | 2,500 |
| Paid Customers | 10 | 50 | 250 |
| MSP Partners | 2 | 10 | 50 |
| Protected M365 Users | 1,000 | 25,000 | 250,000 |
| MRR | $5K | $50K | $500K |
| ARR | $60K | $600K | $6M |

## Channel Strategy

- Direct / PLG: GitHub → Docker install → self-service upgrade. Zero sales friction.

- MSP Partners: White-label + multi-tenant console + margin sharing.

- Cloud Marketplaces: Azure, AWS, GCP marketplace listings. 1-click deploy.

- Community: Open-source contributors, documentation, meetups. Build the moat.

# Risks & Dependencies

| Risk | Description | Severity | Mitigation |
| --- | --- | --- | --- |
| Graph API Limits | Microsoft throttling limits backup throughput for large tenants | High | Proxy pools, adaptive rate limiting, delta queries |
| MS Native Expansion | Microsoft may expand native backup to cover Teams and Entra ID | Medium | Focus on BYOS, cross-tenant, open-source — MS won’t build these |
| Teams API Changes | Teams backup relies on evolving Graph APIs | Medium | Abstract API layer, version tracking, rapid response |
| Security Incident | Vulnerability could compromise tenant data | High | Security audits, bug bounty, SOC 2, pen testing |
| Talent / Capacity | Small team limits execution across 4 phases | High | Prioritize ruthlessly, community contributors, hire strategically |
| AI Hype Pressure | Market expects AI features — customers may dismiss rule-based engine | Medium | Position as “smart automation” not “no AI”. Optional NL chat for AI story. |

# Summary & Next Steps

M365 Vault’s winning strategy: enterprise table stakes (Teams, Entra ID, WORM) + zero-cost Smart Engine (anomaly detection, sensitive data scanning, self-healing) + optional AI layer (BYOK). Healthy 83–87% gross margins. No competitor offers open-source M365 backup with built-in intelligence at zero marginal cost.

## Immediate Next Steps

1. Build Entra ID Backup — simplest new workload, unlocks security story, proves velocity

2. Build Smart Engine Foundation — event bus + rule engine + anomaly baseline (parallel with #1)

3. Ship Self-Healing + Smart Alerts — immediate reduction in failed job noise

4. Begin Microsoft Teams Backup — #1 blocker for enterprise adoption

5. Implement MFA/SSO — required for any enterprise security review